## Slide 1: KennySync
Paxos Conflict-Resolution for Distributed Key/Value Stores
Will Anderson, Tim Ekl, Eric Reed

## Slide 2: What is Paxos?
Family of conflict-resolution algorithms for maintaining consensus on unreliable nodes
Guarantees all failures are resolved, as long as at least half of the nodes are in a non-failing state
Can be optimized for speed, message cost, or to handle “intentional” node failures

## Slide 3: Mandatory Goals
Be runnable as a node in a Paxos implementation
Function as all roles described in “basic” Paxos, including proposer, accepter, and learner
Propagate values through the network of nodes, and allow those values to be retrieved
Provide some visualization into the system, for verifying functionality and watching value propagation
Be fully failure-resistant and scalable as described by Lamport

## Slide 4: Stretch Goals
Integrate or wrap an existing database system, such as Redis or SQLite
Collect and provide statistics about the network of nodes

## Slide 5: Team Organization
Minimal
Highly ad-hoc: team works in one- or two-week sprints, completing significant features each week
Using Ruby 1.9; Tim may serve as domain expert in language
Features, requirements, & planning decided by consensus
  Team of 3 is small enough to make this work

## Slide 6: Timeline
Week 5 Day 4 – Milestone 2 due (Literature review and design)
  Team will have read and understand algorithm, variations
Week 6 Day 4 – Have connected Ruby nodes
Week 8 Day 4 – Have majority of algorithm implemented
Week 10 Day 4 – Milestone 3 due (Project delivery, Demo, Report, Presentation)
  Team will have implemented visualization for demo to class

## Slide 7: Background literature
Leslie Lamport wrote it all
  First description of Paxos, couched in Greek governance terms
  “Simple” Paxos description followed as brief (13-page) note
  Three other variations:
    Cheap
    Fast
    Generalized

## Slide 8: Questions?